Project Name: {  }		Project Number: {  }

GENERAL CONDITIONS

ARTICLE 1 - PERFORMANCE OF THE WORK.  Contractor shall supervise, coordinate, and direct the Work using Contractor's best skill and attention. Contractor shall be solely responsible for and have control over construction means, methods, techniques, sequences, procedures, and the coordination of all portions of the Work.  Unless otherwise provided in the Contract, Contractor shall provide and pay for all labor, materials, equipment, tools, construction equipment and machinery, water, heat, utilities, transportation, and other facilities and services necessary for proper execution and Final Completion of the Work, whether temporary or permanent and whether or not incorporated or to be incorporated in the Work.  Contractor warrants to University that all materials and equipment used in or incorporated into the Work will be of good quality, new, and free of liens, claims, and security interests of third parties; that the Work will be of good quality and free from defects; and that the Work will conform with the requirements of the Contract. If required by University's Representative, Contractor shall furnish satisfactory evidence as to the kind and quality of materials and equipment.  Contractor shall perform the Work in accordance with all laws, statutes, the most recent building codes, ordinances, rules, regulations, requirements, and lawful orders of all public authorities having jurisdiction over University, Contractor, any Subcontractor, the Project, the Project site, the Work, or the prosecution of the Work. University will not have control over, will not be in charge of, and will not be responsible for construction means, methods, techniques, sequences, or procedures, or for safety precautions and programs in connection with the Work, since these are solely Contractor's responsibility.
ARTICLE 2 - SUBCONTRACTORS. Contractor shall provide to University, prior to commencement of the Work, a list of all Subcontractors to be used to perform the Work. No substitution of Subcontractors shall be made without University's written consent.
ARTICLE 3 - CHANGES IN THE WORK. University may order changes in the Work. Contractor shall not make any change in the Work or be entitled to any adjustment of the Contract Sum or Contract Time, except as provided in a written Field Order or Change Order signed by University. A Field Order may be issued by University without Contractor's signature to order Contractor to perform Work whether or not it represents a change in the Work. If there is a change in the Work, a Change Order is used to modify the Contract including but not limited to an adjustment of the Contract Sum and/or Contract Time.  Any adjustment to the Contract Sum and/or Contract Time shall be in accordance with the provisions of the Contract.  A Unilateral Change Order may also be issued by University, without Contractor's signature, where University determines that a change in the Work requires an adjustment of the Contract Sum or Contract Time as University believes to be properly due Contractor, even though no agreement has been reached between University and Contractor with regard to such change in the Work.
The Contract Sum and/or Contract Time will not be changed without timely submission of a Change Order Request or other information requested by the University's Representative.  A Change Order Request will be timely if submitted within 7 days of the date the Contractor discovers the circumstances giving rise to the Change Order Request.  Additional time beyond these 7 days may be approved by the University’s Representative in writing. 
A Change Order Request must state that it is a Change Order Request, state and justify the reason for the request, and specify the amount of any requested adjustment of the Contract Sum, Contract Time, and/or other monetary relief.  If the Contractor requests an adjustment to the Contract Sum or other monetary relief, the Contractor shall submit a completed Cost Proposal in the form contained in the Exhibits with the Change Order Request.  The Contractor will keep a Field Order Log and Change Order Log recording all Change Order Requests (CORs) and Executed Change Orders.
University's Representative will make a decision on a Change Order Request, within a reasonable amount of time.  A final decision is any decision on a Change Order Request which states that it is final.  
Extra Work, potentially subject to a Change Order Request, shall include actual costs incurred or to be incurred by the Contractor and each Subcontractor as allowed by this Article.  Costs of Extra Work, if demonstrated to be reasonable and incurred, shall be limited to the following: 
Straight-time wages or salaries at cost for employees employed at the Project Site, or at fabrication sites off the Project Site, in the direct performance of the Work.
Fringe Benefits and Payroll Taxes at cost for employees employed at the Project Site, or at fabrication sites off the Project Site, excluding any employee ownership programs or incentive programs unless specifically approved otherwise by the University, incurred as a result of the performance of the Extra Work.
Overtime wages at cost for those employees eligible for overtime wages, or salaries, specifically authorized in writing in advance by University's Representative, for employees employed at the Project Site, or at fabrication sites off the Project Site, incurred as a result of the performance of the Extra Work.
Fringe Benefits and Payroll Taxes for overtime Work for those employees eligible for overtime wages, or salaries, specifically authorized in writing in advance by University's Representative, for employees employed at the Project Site, excluding any employee ownership programs or incentive programs, or at fabrication sites off the Project Site, incurred as a result of the performance of the Extra Work.
Costs of materials and consumable items which are furnished and incorporated into the Extra Work as approved by University's Representative.  Such costs shall be charged at the lowest price available to the Contractor but in no event shall such costs exceed competitive costs obtainable from other subcontractors, suppliers, manufacturers, and distributors in the area of the Project Site.  All discounts, rebates, and refunds and all returns from sale of surplus materials and consumable items shall accrue to University and Contractor shall make provisions so that they may be obtained.
Sales taxes on the costs of materials and consumable items, which are incorporated into and used in the performance of the Extra Work.
Rental charges for necessary machinery and equipment, whether owned or hired, as authorized in writing by University's Representative, excluding hand tools used directly in the performance of the Extra Work.  Such rental charges shall not exceed the current Equipment Rental Rates published by the California Department of Transportation for the area in which the work is performed.  Contractor shall attach a copy of said schedule to the Cost Proposal.  The charges for any machinery and equipment shall cease when the use thereof is no longer necessary for the Extra Work.
Additional costs of royalties and permits due to the performance of the Extra Work.
The cost for Insurance and Bonds shall not exceed 2% of items 1 through 8 above.
The cost of any extra work shall not include the costs with any of the following: contractor staff providing management and supervision, small tools (replacement value not exceeding $300), office expenses, trailer and storage rental, site fencing, utilities, taxes, or overhead and profit. In addition to the cost of extra work, the Contractor may include a fee no greater than 15% of the cost of the extra work.  For work deleted by Change Order, the fee shall be no more than 5% of the cost of that portion of the work.  If a Change involves both extra work and deleted work, a fee will not be allowed if the deductive cost exceeds the additive cost.  If the additive cost exceeds the deductive cost, a fee will be allowed only on the difference between the two amounts.
The Contract Sum adjusted for a delay will be that identified in Article 6 of the Agreement.
ARTICLE 4 - CONTRACT TIME.
All work shall proceed expeditiously with adequate forces and shall achieve Substantial and Final Completion of the work within the Contract Time.  If University's Representative determines and notifies Contractor that Contractor's progress is such that Contractor will not achieve Final Completion of the Work within the Contract Time,  Contractor shall immediately and at no additional cost to the University, take all measures necessary, including working such overtime, additional shifts, Sundays, or holidays as may be required to ensure that Contractor will achieve Final Completion of the Work within the Contract Time.  Upon receipt of such notice from University's representative, Contractor shall immediately notify University's Representative of all measures to be taken to ensure Final Completion of the Work within the Contract Time.  Contractor shall reimburse University for any extra costs or expenses (including the reasonable value of any services provided by University's employees) incurred by University as the result of such measures. Contractor may use its Construction Contingency budget for the purpose of schedule recovery.

By signing the Agreement, Contractor agrees to bear the risk of delays to the Work, that delays do not excuse the Contractor from its obligation to achieve Substantial and Final Completion of the work within the Contract Time, and that the Contractor is not entitled to an adjustment of the Contract Sum.  The Contract Time shall only be adjusted for delay providing that the following conditions are met:  the Contractor has notified the University’s Representative and has in good faith attempted to resolve any potential delays, the delay is critical to the extent it delays a work activity that cannot be delayed without delaying Final Completion of the work, a timely Change Order Request has been submitted based on the requirements above, the delay is not caused by a concealed, unforeseen, or unknown condition, except for a materially differing site condition, the financial inability, misconduct, or default of the Contractor, a Subcontractor or supplier or the unavailability of materials or parts, and delay is caused by one of the following items:  fire, strikes, boycotts, or like obstructive actions by labor organizations, an earthquake in excess of a magnitude of 3.5 on the Richter Scale and tidal waves, a materially differing site condition, an error or omission in the Contract Documents caused by the University, the University’s decision to change the scope of the work or suspend the work, the failure of the University or its consultants to perform any contract obligation, adverse weather in excess of the number of days specified in the Agreement.  No delay will be allowed if the result of any default or misconduct of the Contractor.  If a delay meets the conditions above, a time extension will be granted for each day that Final Completion is delayed beyond the Contract Time.  

The Contract Sum shall be adjusted for a delay providing that all of the conditions in the preceding paragraph are met and the critical path delay is caused solely by one of the following items: an error or omission in the Contract Documents, the University’s decision to change scope of the Work, the University’s decision to suspend the Work where such decision is not the result of any default or misconduct of the Contractor, the failure of the University to perform any Contract obligation or a materially differing site condition and the critical path delay is not concurrent.  

If a delay meets the conditions above, the Contract Sum will be adjusted based on the daily rate specified in the Agreement.

Compensation for delay:  To the maximum extent allowed by law, any adjustment of the Contract Sum as the result of delays shall be limited to the amounts specified in the Agreement.  Such adjustment shall, to the maximum extent allowed by law, constitute payment in full for all delay related costs of Contractor, its Suppliers and Subcontractors of all tiers and all persons and entities working under or claiming through Contractor in connection with the Project.  
[bookmark: OLE_LINK3][bookmark: OLE_LINK4]
ARTICLE 5 - PAYMENT. University agrees to pay monthly to Contractor an amount equal to the sum of the following:
.1 Cost of the Work in permanent place as of the date of the Contractor’s Application for Payment.
.2 Plus cost of materials not yet incorporated in the Work, subject to limitations below.
.3 Less amounts previously paid.
University reserves the right to withhold payments for Defective Work, stop notices, third party claims, failure to pay Subcontractors or suppliers, damages, disputed amounts and amounts owing by Contractor to University, or as otherwise provided by the Contract Documents. 
Subject to the foregoing, University will make payment within 20 days after receipt of the approved Application for Payment with supporting data required by University.   
ARTICLE 6 - RESOLUTION OF CLAIMS. Unresolved claims between University and Contractor, for which prompt written notice has been given followed by adequate supporting data within a reasonable time, shall be settled by an informal conference to meet and confer for settlement of the issues in dispute, followed by mediation as allowed by law, or, if agreed to by both parties, by arbitration conducted in accordance with the Construction Industry Arbitration Rules of the American Arbitration Association. Unless otherwise directed by University, Contractor shall proceed with the Work regardless of any dispute or claim.
ARTICLE 7 - PROTECTION OF PERSONS AND PROPERTY. Contractor shall take necessary precautions for the safety and protection of persons and property in the areas of the Work.
ARTICLE 8 - USE OF SITE AND CLEAN UP. Contractor shall confine its operations to areas permitted by the Contract Documents and keep the Project site clean and free from unreasonable accumulation of excess dirt, materials, or waste caused by Contractor.
ARTICLE 9 - INDEMNIFICATION BY CONTRACTOR. Contractor shall indemnify, defend, and hold harmless University, University's consultants, University's Representative, University's Representative's consultants, and their respective directors, officers, agents, and employees from and against all losses (including without limitation the cost of repairing defective work and remedying the consequences of defective work) arising out of, resulting from, or relating to the following: 
1. The failure of Contractor to perform its obligations under the Contract.
2. The inaccuracy of any representation or warranty by Contractor given in accordance with or contained in the Contract Documents.
3. Any claim of damage or loss by any Subcontractor against University arising out of any alleged act or omission of Contractor or any other Subcontractor, or anyone directly or indirectly employed by Contractor or any Subcontractor.
4. Any claim of damage or loss resulting from Hazardous Materials introduced, discharged, or disturbed by Contractor.
The University shall not be liable or responsible for any accidents, loss, injury (including death) or damages happening or accruing during the term of the performance of the Work herein referred to or in connection therewith, to persons and/or property, and Contractor shall fully indemnify, defend, and hold harmless University and protect University from and against the same.
[bookmark: _Ref410053963][bookmark: _Toc446937555]Stop Payment Notice Free Obligation.  If any Consultant, Subcontractor, supplier, or vendor records or files, or maintains any action on or respecting a stop payment notice relating to the Work, the Contractor will immediately procure, furnish, and record appropriate statutory release bonds that extinguish or expunge the stop payment notice.  All such release bonds shall be provided by a different and separate surety than the surety providing Payment and Performance bonds for the project.  If Contractor does not timely pay its consultants, Subcontractors, suppliers, and vendors as required, the University may settle or bond over those stop payment notice demands, or take other actions necessary to prevent a default under any other agreement affecting the Project, and University will withhold payment to Contractor or demand reimbursement for any substantiated amounts that were necessary to satisfy Contractor’s obligation to satisfy, discharge, or defend against the stop payment notice.  The University’s actions under this section shall not create any contractual relationship between any Consultant, Subcontractor, supplier, or vendor, or any other Team Member and University
ARTICLE 10 - INSURANCE. Contractor shall furnish and maintain insurance in the coverages and amounts specified in the Supplementary Conditions. Contractor shall require all Subcontractors to maintain Worker's Compensation and Employer's Liability insurance. Certificates for all required insurance shall be completed and submitted to University prior to University signing the Agreement.
ARTICLE 11 - BENEFICIAL OCCUPANCY AND SUBSTANTIAL COMPLETION. 
University reserves the right, at its option and convenience, to occupy or otherwise make use of all or any part of the Work ("Beneficial Occupancy") prior to completion of the Work and upon 10 days' written notice to Contractor. In such event, Contractor shall continue to maintain all insurance required under this Contract.  At the request of the Contractor, the University's Representative will review the progress of the Work and determine the date when the Work is complete and in accordance with the Contract Documents except only for completion of minor items which do not impair University's ability to occupy and fully utilize the Work for its intended purpose (“Substantial Completion”).  
ARTICLE 12 - CORRECTION OF DEFECTIVE WORK AND GUARANTEE TO REPAIR PERIOD. "Defective Work" means any Work or portion thereof which is unsatisfactory, faulty, omitted, incomplete, deficient, or otherwise does not conform with the directives of University's Representative, or the requirements of any inspection, reference standard, test, or approval specified in the Contract Documents.  The term "Guaranty To Repair Period" means a period of 1 year, unless a longer period of time is specified, commencing as follows:
· [bookmark: _Ref219817100]For any Work not described as incomplete in the Certificate of Substantial Completion, on the date of Substantial Completion.
· [bookmark: _Ref219817109]For space beneficially occupied or for separate systems fully utilized prior to Substantial Completion, from the first date of such Beneficial Occupancy or actual use, as established in a Certificate of Beneficial Occupancy.
· For all Construction Work other than those listed above, from the date of Final Completion.
Contractor shall (1) correct Defective Work that becomes apparent during the progress of the Work or during the Guaranty To Repair Period and (2) replace, repair, or restore to University's satisfaction any other parts of the Work and any other real or personal property which is damaged or destroyed as a result of Defective Work or the correction of Defective Work.  Contractor shall promptly commence such correction, replacement, repair, or restoration upon notice from University's Representative or University, but in no case later than 10 days after receipt of such notice; and Contractor shall diligently and continuously prosecute such correction to completion. Contractor shall bear all costs of such correction, replacement, repair, or restoration, and all losses resulting from such Defective Work, including additional testing, inspection, and compensation for University's Representative's services and expenses.  Contractor shall perform corrective Work at such times that are acceptable to University and in such a manner as to avoid, to the extent practicable, disruption to University's activities.

If immediate correction of Defective Work is required for life safety or the protection of property and is performed by University or Separate Contractors, Contractor shall pay to University all reasonable costs of correcting such Defective Work.  Contractor shall replace, repair, or restore to University's satisfaction any other parts of the Work and any other real or personal property which is damaged or destroyed as a result of such Defective Work or the correction of such Defective Work.
[bookmark: _Ref219817151]Contractor shall remove from the Project Site portions of the Work and materials which are not in accordance with the Contract Documents and which are neither corrected by Contractor nor accepted by University.

[bookmark: _Ref219817159]If Contractor fails to commence correction of Defective Work within 10 days after notice from University or University's Representative or fails to diligently prosecute such correction to completion, University may correct the Defective; and, in addition, University may remove the Defective Work and store salvageable materials and equipment at Contractor's expense.

If Contractor fails to pay the costs of such removal and storage within 10 days after written demand, University may, without prejudice to other remedies, sell such materials at auction or at private sale, or otherwise dispose of such material.  Contractor shall be entitled to the proceeds of such sale, if any, in excess of the costs and damages for which Contractor is liable to University, including compensation for University's Representative's services and expenses.  If such proceeds of sale do not cover costs and damages for which Contractor is liable to University, the Contract Sum shall be reduced by such deficiency.  If there are no remaining payments due Contractor or the remaining payments are insufficient to cover such deficiency, Contractor shall promptly pay the difference to University.

Contractor's obligations are in addition to and not in limitation of its warranty  or any other obligation of Contractor under the Contract Documents.  Enforcement of Contractor's express warranties and guarantees to repair contained in the Contract Documents shall be in addition to and not in limitation of any other rights or remedies University may have under the Contract Documents or at law or in equity for Defective Work.  Nothing contained in this Article 12 shall be construed to establish a period of limitation with respect to other obligations of Contractor under the Contract Documents.  Establishment of the Guaranty to Repair Period relates only to the specific obligation of Contractor to correct the Work and in no way limits either Contractor's liability for Defective Work or the time within which proceedings may be commenced to enforce Contractor's obligations under the Contract Documents.

ARTICLE 13 - TERMINATION. University reserves the right to terminate this Contract for violation of any provisions herein or for performance of Work which remains uncorrected or unacceptable to University.  University may also elect to terminate this contract for convenience upon written notice to Contractor. If the contract is terminated for convenience the Contractor waives all claims for loss of anticipated profits and damages and agrees that its sole and exclusive remedy is payment of the amount of the Contract Sum allocable to the portion of the Work properly performed as of the date of termination, less sums previously paid, plus any proven losses with respect to materials and equipment directly resulting from such termination, plus reasonable demobilization costs, plus reasonable costs of preparing a statement of costs, expenses, and losses in connection with such termination.

ARTICLE 14 - CONSTRUCTION BY UNIVERSITY OR SEPARATE CONTRACTORS. University may perform work on the Project site with University's own forces or with separate contractors.
ARTICLE 15 - STATUTORY REQUIREMENTS AND POLICIES. Contractor shall perform the Work in accordance with laws, statutes, the most recent building codes, ordinances, rules, regulations, lawful orders, and policies of all public authorities having jurisdiction over Contractor, University, or the Project, including, without limitation, the following:
1.	Nondiscrimination. Contractor agrees as follows during the performance of the Work: Contractor shall provide equal treatment to, and shall not willfully discriminate against or allow harassment of any employee or applicant for employment on the basis of: race; color; religion; sex; age; ancestry; national origin; sexual orientation; physical or mental disability; veteran's status; medical condition (as defined in Section 12926 of the State of California Government Code and including cancer-related medical conditions and or genetic characteristics); genetic information (as defined in the Genetic Information Nondiscrimination Act of 2008 and including family medical history); marital status; gender identity, pregnancy, or citizenship (within the limits imposed by law or University's policy) or service in the uniformed services (as defined by the Uniformed Services Employment and Reemployment Rights Act of 1994).  Contractor will also take affirmative action to ensure that any such employee or applicant for employment is not discriminated against on any of the bases identified above.  Such equal treatment shall apply, but not be limited to the following: employment; upgrade; demotion or transfer; recruitment or recruitment advertising; layoff or termination; rates of pay or other forms of compensation; and selection for training, including apprenticeship.  The contractor also agrees to post in conspicuous places, available to employees and applicants for employment, notices setting forth the provisions of this nondiscrimination clause.  The Contractor will, in all solicitations or advertisements for employees placed by or on behalf of the Contractor, state that qualified applicants will receive consideration for employment without regard to: race; color; religion; sex; age; ancestry; national origin; sexual orientation; physical or mental disability; veteran's status; medical condition (as defined in Section 12926 of the State of California Government Code and including cancer-related medical conditions and or genetic characteristics); genetic information (as defined in the Genetic Information Nondiscrimination Act of 2008 and including family medical history); marital status; gender identity, pregnancy, or citizenship (within the limits imposed by law or University's policy) or service in the uniformed services (as defined by the Uniformed Services Employment and Reemployment Rights Act of 1994).  For purposes of this provision:  (1) "Pregnancy" includes pregnancy, childbirth, and medical conditions related to pregnancy and childbirth; and (2) "Service in the uniformed services" includes membership, application for membership, performance of service, application for service, or obligation for service in the uniformed services. 
2.	Prevailing Wages. Contractor shall comply and shall ensure that all Subcontractors comply with prevailing wage law pursuant to the State of California Labor Code, including but not limited to Section 1720 et seq. of the State of California Labor Code. Compliance with these sections is required by this Contract. The Work under this Contract is subject to compliance monitoring and enforcement by the State of California Department of Industrial Relations.
	The State of California Department of Industrial Relations has ascertained the general prevailing per diem wage rates in the locality in which the Work is to be performed for each craft, classification, or type of worker required to perform the Work. A copy of the general prevailing per diem wage rates will be on file at University's principal facility office and will be made available to any interested party upon request. Contractor shall post a copy of the general prevailing per diem wage rates as well as job site notices as prescribed by regulation at the job site. By this reference, such schedule is made part of the Contract Documents. Contractor shall pay not less than the prevailing wage rates, as specified in the schedule and any amendments thereto, to all workers employed by Contractor in the execution of the Work, including the hauling of material on or off site, as defined by California Labor Code Section 1720.3. Contractor shall cause all subcontracts to include the provision that all Subcontractors shall pay not less than the prevailing rates to all workers employed by such Subcontractors in the execution of the Work. Contractor shall forfeit to University, as a penalty, not more than $200 for each calendar day or portion thereof for each worker that is paid less than the prevailing rates as determined by the Director of Industrial Relations for the work or craft in which the worker is employed for any portion of the Work done by Contractor or any Subcontractor. The amount of this penalty shall be determined pursuant to applicable law. Such forfeiture amounts may be deducted from the Contract Sum or sought directly from the surety under its Performance Bond if there are insufficient funds remaining in the Contract Sum. Contractor shall also pay to any worker who was paid less than the prevailing wage rate for the work or craft for which the worker was employed for any portion of the Work, for each day, or portion thereof, for which the worker was paid less than the specified prevailing per diem wage rate, an amount equal to the difference between the specified prevailing per diem wage rate and the amount which was paid to the worker.  Review of any civil wage and penalty assessment shall be made pursuant to section 1742 of the California Labor Code.
3.	Payroll Records. Contractor shall, and cause all Subcontractors to, keep accurate payroll records and comply with all requirements of State of California Labor Code Section 1776. 
4.	Apprentices. Contractor shall, and cause all Subcontractors to, comply with all requirements of State of California Labor Code Sections 1777.5, 1777.6, and 1777.7 and State of California Code of Regulations, Title 8, Section 200, and the applicable sections that follow, regarding apprentices. The employment and training of each apprentice shall be in accordance with the provisions of the apprenticeship standards and written apprentice agreements under which the apprentice is training and in accordance with prevailing wage law pursuant to the Labor Code, including but not limited to Section 1777.5.  The Contractor bears responsibility for compliance with this section for all apprenticeable occupations.
5.	Work Day. Contractor shall not permit any worker to labor more than 8 hours during any 1 day or more than 40 hours during any 1 calendar week, except as permitted by law and in accordance with conditions provided by law. Contractor shall forfeit to University, as a penalty, $25.00 for each worker employed in the execution of the Work by Contractor or any Subcontractor, for each day during which each worker is required or permitted to work more than 8 hours in any 1 day and 40 hours in any 1 calendar week in violation of the provisions of any law of the State of California. Contractor and each Subcontractor shall keep, or cause to be kept, an accurate record showing the actual hours worked each day and each calendar week by each worker employed on the Project, which record shall be kept open at all reasonable hours to the inspection of University, its officers and agents, and to the inspection of the appropriate enforcement agency of the State of California.
6.	Patient Health Information.  Contractor acknowledges that its employees, agents, subcontractors, consultants and others acting on its behalf may come into contact with Patient Health Information ("PHI") while performing work at the Project Site. This contact is most likely rare and brief (e.g. walking through a clinic where patient files may be visible, overhearing conversations between physicians while working or touring a hospital, noticing a relative or acquaintance receiving treatment in a University facility, etc.). Contractor shall immediately notify University Representative of any such contact. Any and all forms of PHI should not be examined closer, copied, photographed, recorded in any manner, distributed or shared. Contractor will adopt procedures to ensure that its employees, agents and subcontractors refrain from such activity.  If Contractor, its employees, agents or subcontractors do further examine, copy, photograph, record in any manner, distribute or share this information, Contractor will report such actions immediately to the University Representative. Contractor will immediately take all steps necessary to stop any such actions and will ensure that no further violations of this contractual responsibility will occur. Contractor will report to University Representative within five (5) days after Contractor gives University Representative notice of the event/action of the steps taken to prevent future occurrences.
7.	UC Fair Wage.  Contractor shall pay all persons providing construction services and/or any labor on site, including any University location, no less than the highest of UC Fair Wage; California Minimum wage; and Local minimum wage; and shall comply with all applicable federal, state and local working condition requirements. 
8.	Execution of Agreement.  This Agreement may be executed in two or more counterparts, each of which shall be deemed an original but all of which together shall constitute one and the same Agreement. The counterparts of this Agreement may be executed via a digital signature process and shall have the same force and effect as the use of a manual signature.  The University reserves the right to reject any digital signature unless it is unique to the person using it, capable of verification, created by public key cryptography or signature dynamics, and meets all requirements of California Government Code § 16.5 and California Code of Regulations 22000 through 22005.
9.	California Air Resources Board (CARB) in Use of Off-Road Diesel-Fueled Fleets Regulation. 
For a project involving the use of vehicles subject to this regulation, the Contractor must obtain and provide to the University, copies of the valid Certificates of Reported Compliance, for the fleet selected for the contract and listed subcontractors prior to entering a new or renewed contract.
The contractor and its subcontractors shall not enter a new or renewed contract with a fleet for use on the project without a valid Certificate of Reported Compliance for the fleet and its listed subcontractors.  The Certificates of Reported Compliance must be retained by the Contractor for three years after that Project’s completion. Upon request by CARB, these records must be provided to CARB within five business days of the request.  Contracting for projects that are considered emergency operations, as defined in title 13 California Code of Regulations section 2449(c)(18), are exempt from the requirements above. However the exempted vehicles must only be operated in the emergency situation and Contractor must retain records of the exempted vehicles including a description of the emergency including location, dates of emergency, and an attestation that the vehicles were only operated in the emergency situation.

10. University-Designated Data Systems. Contractor is required to use University-designated data   systems, which may include but is not limited to those for document review workflows, document retention, labor compliance software, and supplier diversity software.
ARTICLE 16 - RIGHT TO AUDIT. University and entities designated by University shall have the right to inspect, copy, and audit all books and records of Contractor relating to the Work. Contractor shall preserve all such books and records for a period of at least 3 years after the date of final payment to Contractor.

END OF GENERAL CONDITIONS
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